## Slide 1
Gyanverse Backend Structure
How we are building today and how we will hit target outcomes
Client Presentation
Architecture, Delivery Roadmap, Risk Controls, and KPI Targets
Tech stack: Fastify + TypeScript + Drizzle + PostgreSQL + Redis + BullMQ
Prepared for client review | April 2026

## Slide 2
Agenda
Client Presentation
1) Current backend structure and engineering approach
2) Request lifecycle, security model, and tenancy strategy
3) Database and infrastructure operating model
4) Current maturity: strengths, open gaps, and risks
5) 90-day target plan with milestones and measurable KPIs
6) Client decisions and support needed to accelerate delivery
Gyanverse Backend Program

## Slide 3
Current Backend Landscape
Client Presentation
Runtime Layer
Fastify API server
Dedicated worker process
Environment-driven bootstrapping
Centralized error handling
Business Modules
Auth, Tenant, Membership
Class, Exam, Evaluation
Invite, Billing, Payment
Admin, Analytics, Reports
Data + Infra
Drizzle ORM + SQL migrations
PostgreSQL as source of truth
Redis for queue/async
Dockerized local stack
Gyanverse Backend Program

## Slide 4
How We Are Doing Things (Engineering Pattern)
Client Presentation
Routes
Validation
Services
Data Access
Response + Errors
Each module follows the same pattern to reduce onboarding time and defects.
Business logic stays in service layer, keeping endpoints thin and maintainable.
Typed contracts (TypeScript + schema validation) improve reliability and speed.
Gyanverse Backend Program

## Slide 5
Security and Multi-Tenant Control Model
Client Presentation
Identity and session management with role-aware access and tenant-aware routing
Authentication: session-based with credential and OTP support.
Authorization: global roles and tenant-level roles for scoped permissions.
Tenant Resolution: subdomain-first approach with development fallback.
Platform hardening: CORS, Helmet, cookies, and global rate-limiting.
Error strategy: standardized app and validation error responses.
Gyanverse Backend Program

## Slide 6
Data, Migrations, and Environment Strategy
Client Presentation
Current State
Typed ORM workflow with migration history under source control.
PostgreSQL as transactional system of record.
Redis-backed worker channel prepared for async flows.
Config-driven runtime with strict environment checks.
Target Enhancements
Add migration guardrails to reduce deployment risk.
Publish database index standards for high-traffic queries.
Implement backup/restore drills and schema rollback runbooks.
Expand queue usage for non-blocking background tasks.
Gyanverse Backend Program

## Slide 7
What Is Working Well
Client Presentation
Consistent module template keeps engineering velocity high.
Type-safe stack reduces integration defects between API and data model.
Security baseline already active across transport and request layers.
Multi-tenant design is built into middleware and membership model.
Clear split between API process and worker process supports scale.
Outcome: strong foundation to scale features without rewriting core architecture.
Gyanverse Backend Program

## Slide 8
Current Gaps and Risks to Address
Client Presentation
Automated testing coverage is not yet at production target.
Background worker pipeline is prepared but not fully operational.
API documentation and integration playbooks need formalization.
Observability depth (trace, audit, and KPI dashboards) is still maturing.
Pagination and performance standards should be enforced consistently.
Risk posture today: manageable, with high confidence once roadmap controls are delivered.
Gyanverse Backend Program

## Slide 9
Target Delivery Framework (Next 90 Days)
Client Presentation
Phase 1
Stabilize
Test foundation
Security hardening
API baseline docs
Phase 2
Scale
Queue workflows live
Performance tuning
Tenant safeguards
Phase 3
Optimize
Observability dashboard
Release automation
Operational readiness
Gyanverse Backend Program

## Slide 10
Success Metrics We Will Report
Client Presentation
Engineering KPIs
Automated test coverage > 70%
Critical API error rate < 1%
P95 latency < 300ms on priority endpoints
Deployment rollback readiness validated
Business-Facing KPIs
Faster feature turnaround per sprint
Improved platform reliability for institutes
Reduced support incidents tied to backend defects
Transparent monthly status with trend charts
Gyanverse Backend Program

## Slide 11
Client Alignment Needed
Client Presentation
Confirm milestone acceptance criteria for each phase.
Prioritize top 5 business-critical API workflows for KPI tracking.
Approve security/compliance checklist for production go-live.
Nominate business and technical reviewers for bi-weekly demos.
Agree on release window and change freeze protocol.
Decision requested: approve 90-day framework so execution can begin immediately.
Gyanverse Backend Program

## Slide 12
Thank You
Client Presentation
Questions and Discussion
We are ready to proceed with milestone-based execution.
Gyanverse Engineering Team